**Tuesday, September 16, 2025**

**Attendees:**

* Danica Pespitro
* Thanh Nyugen
* Larry Hor
* Jason Serduke
* Sean Walker

**Summary of discussion/progress:**

* Check-in about initial progress
  + Didn’t make nearly as much progress as we had planned
  + Bulk of time for class had gone to Assignment 2
* Sharing of ideas about modules and division of labor
  + Discussed what we had learned from working on our individual Assignment 2s and how we could apply that to our group project
    - Prioritize finishing rough drafts earlier so that significant changes could still be made later on without having to redo a whole bunch of work
  + Realized that initial assignments had not split up work evenly, e.g., 1.3 technically held responsibility for all diagrams, which was far too much
  + Also, some pieces of SRS that were assigned were dependent on work or decisions which were not done or had not been made/discussed yet
  + We should hold off on diagrams until we were a bit further along with everything else

**Points of follow-up:**

* Jason would set up new GitHub repository for project
* We should all come next time prepared with our GitHub accounts to get them all prepared to contribute to the repository
* Anyone could contribute to functional or non-functional requirements before the next meeting